RW-14 Inspection Notes and Closeout Log

Project: RW-14 Oak Lane retaining wall and drainage improvement

All entries are source records for civil closeout quantity verification. Descriptive notes are not approvals or recommendations.

Inspection Notes

| source_record_id | project_id | station | wall_segment | item | inspection_note | note_type |
| --- | --- | --- | --- | --- | --- | --- |
| IN-001 | RW-14 | 0+009 | W-A | rim adjustment | Honeycomb patch observed at north return after stripping | TEXT_ONLY |
| IN-002 | RW-14 | 0+026 | W-B | weep hole flow | Weep hole discharge clear during hose test | TEXT_ONLY |
| IN-003 | RW-14 | 0+041 | W-C | survey control | Survey pin reset after first wall-top shot | TEXT_ONLY |
| IN-004 | RW-14 | 0+052-0+076 | D-02 | geotextile tag | Geotextile roll tag not visible in photo log | TEXT_ONLY |
| IN-005 | RW-14 | 0+000-0+085 | base drainage | No standing water at base after overnight rain | TEXT_ONLY |  |

Closeout Log

| source_record_id | project_id | station_range | item | field_name | source_value | unit | note |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CL-001 | RW-14 | 0+000-0+085 | quantity packet | closeout_reference |  | text | reference not assigned at export |
| CL-002 | RW-14 | 0+034-0+048.5 | concrete test W-C | test_report_id |  | text | test report ID missing for MT-004 |
| CL-003 | RW-14 | 0+000-0+085 | survey record | surveyor_initials | KM | text | initials copied from survey field book |
| CL-004 | RW-14 | 0+000-0+085 | handover record | handover_status | not signed | text | left for reviewer |
| CL-001-DUP | RW-14 | 0+000-0+085 | quantity packet | closeout_reference |  | text | duplicate export of CL-001 |